# Project Planning Phase

Planning Logic

| Team ID | 6ab7f27c8c7c66e7067292d1 |
| --- | --- |
| Team Leader | Gowsik Raja S |
| Team Members | Shrija M; Swetha M; Sivaram A |

# 1. Planning Approach

The planning logic follows the sequence of the source guide rather than assigning unsupported calendar dates or effort estimates.

| Workstream | Dependency | Completion Evidence |
| --- | --- | --- |
| Spreadsheet preparation | None | Sample Spreadsheet.xlsx prepared. |
| Target table | Spreadsheet preparation | Employee Test and required fields created. |
| Import Set | Target table | Employee Import staging table created and data loaded. |
| Transform Map | Import Set + target table | Sample Spreadsheet Import configured and mappings saved. |
| Validation | Transform execution | Employee Test contains imported records. |
| Coalesce | Initial transformation | Field map configured with Coalesce enabled. |
| Repeat import | Coalesce | Insert/update/ignore behavior visible in transform history. |
| Reporting | Validated target data | Three reports saved. |
| Dashboard | Saved reports | All reports added to Employee Analytics Dashboards. |

# 2. Planning Logic

Prepare → Configure → Import → Map → Transform → Validate → Match → Re-import → Report → Dashboard

# 3. Dependency Logic

The target table must exist before the Transform Map can target it. The Import Set must be available before source data can be staged. The mapping must be saved before the transform is executed. Coalesce is demonstrated after the basic import has been validated. Reports depend on the target data, and the dashboard depends on the saved reports.

# 4. Milestone Completion Logic

Milestone completion is based on observable configuration or result evidence rather than calendar dates. For example, the import milestone is complete when the import state shows successful completion; transformation is complete when target records are available; repeat-import validation is complete when transform history reflects the expected insert/update/ignore behavior.

# 5. Change-Control Consideration

If a source field or target field changes, the mapping should be reviewed before another transformation is executed. Similarly, changing the Coalesce field can change how repeated data is matched. Reports should be reviewed if target fields are renamed or removed.

# 6. Planning Outcome

The planning logic creates a linear but verifiable sequence. Each phase produces an output that becomes an input to the next phase, reducing ambiguity during implementation and demonstration.